# Career Intelligence Assistant - Complete Project Guide

## Project Overview

### Purpose

Build a conversational AI system that analyzes resumes against job descriptions to help candidates understand:

- Skill gaps and missing qualifications

- Experience alignment with specific roles

- Strengths and competitive advantages

- Interview preparation insights

- Career fit assessment

### Core User Flows

- Document Upload: User uploads resume (PDF/DOCX) + multiple job descriptions

- Document Processing: System extracts text, chunks intelligently, generates embeddings, stores in vector DB

- Conversational Q&A: User asks questions like "What skills am I missing for the Senior ML Engineer role?" or "How does my Python experience align with Job #2?"

- Grounded Answers: System retrieves relevant chunks, constructs context, generates LLM responses with citations

### Key Capabilities

- Multi-document ingestion (resume + multiple JDs)

- Semantic search across career documents

- Comparative analysis (resume vs specific JD)

- Structured entity extraction (skills, experience, requirements)

- Citation-backed responses with source attribution

## Recommended Tech Stack

### Backend & Core

- Language: Python 3.11+

- Framework: FastAPI (async, modern, auto-docs)

- LLM Provider: Anthropic Claude (Sonnet 4) via API

- Embedding Model: OpenAI text-embedding-3-small or all-MiniLM-L6-v2 (sentence-transformers)

- Orchestration: LangChain (for modularity and prompt management)

- Vector Database: ChromaDB (local-first, easy deployment) or Pinecone (cloud-native)

### Supporting Infrastructure

- Document Parsing: pypdf, python-docx, unstructured

- Validation: Pydantic for schemas and guardrails

- Testing: pytest, pytest-asyncio

- Observability: LangSmith (optional) + structured logging (loguru)

- Containerization: Docker + docker-compose

- UI: Streamlit (rapid prototyping) or simple React frontend

### Why This Stack?

- Python: Industry standard for AI/ML, rich ecosystem

- FastAPI: Production-ready, async, type-safe, auto-generated OpenAPI docs

- Claude Sonnet 4: Strong reasoning, long context, good at structured analysis

- ChromaDB: Simple setup, embeds in app, easy to productionize later

- LangChain: Mature RAG patterns, observability hooks, prompt templates

## Project Structure

newpage-careerfit-rag-assistant_ayimer/

├── .gitignore

├── .dockerignore

├── Dockerfile

├── docker-compose.yml

├── pyproject.toml (or requirements.txt)

├── README.md

├── DECISIONS.md (design decisions log)

├── .env.example

│

├── app/

│   ├── __init__.py

│   ├── main.py (FastAPI app entry)

│   ├── config.py (settings, env vars)

│   ├── models.py (Pydantic schemas)

│   │

│   ├── ingestion/

│   │   ├── __init__.py

│   │   ├── parsers.py (PDF/DOCX extraction)

│   │   ├── chunker.py (text splitting strategies)

│   │   ├── pipeline.py (end-to-end ingestion)

│   │

│   ├── retrieval/

│   │   ├── __init__.py

│   │   ├── embeddings.py (embedding generation)

│   │   ├── vector_store.py (ChromaDB wrapper)

│   │   ├── retriever.py (query logic, reranking)

│   │

│   ├── rag/

│   │   ├── __init__.py

│   │   ├── prompts.py (prompt templates)

│   │   ├── chain.py (LangChain RAG chain)

│   │   ├── guardrails.py (input/output validation)

│   │

│   ├── api/

│   │   ├── __init__.py

│   │   ├── routes.py (FastAPI endpoints)

│   │   ├── dependencies.py (DI for vector store, LLM)

│   │

│   ├── utils/

│   │   ├── __init__.py

│   │   ├── logging.py (structured logging setup)

│   │   ├── metrics.py (observability helpers)

│

├── ui/

│   ├── streamlit_app.py (simple Streamlit UI)

│

├── tests/

│   ├── __init__.py

│   ├── test_ingestion.py

│   ├── test_retrieval.py

│   ├── test_rag.py

│   ├── test_api.py

│   ├── fixtures/ (sample resume + JDs for testing)

│

├── data/ (local storage, gitignored)

│   ├── uploads/

│   ├── vectordb/

│

├── notebooks/ (optional, for experimentation)

│   ├── exploration.ipynb

│

└── docs/

├── architecture.md

├── api_guide.md

## Step-by-Step Implementation Plan

### Phase 1: Foundation (Steps 1-4)

#### Step 1: Project Initialization

Goal: Set up basic project scaffolding and dependencies

Tasks:

- Create folder structure as defined above

- Create .gitignore (Python, env files, data/, vectordb/)

- Create pyproject.toml or requirements.txt with core dependencies:

- fastapi, uvicorn, pydantic, pydantic-settingslangchain, langchain-anthropic, langchain-communitychromadb (or pinecone-client)openai (for embeddings)pypdf, python-docx, unstructuredpython-multipart (file uploads)loguru, pytest, pytest-asyncio, httpxstreamlit (UI)

- Create .env.example with placeholders: ANTHROPIC_API_KEY, OPENAI_API_KEY, VECTOR_DB_PATH

- Initialize git repo

Focus: Clean setup, reproducible environment

#### Step 2: Configuration & Core Models

Goal: Define app configuration and Pydantic schemas

Tasks:

- Create app/config.py:

  - Use pydantic-settings for env-based config

  - Define settings: API keys, model names, chunk sizes, retrieval params

  - Add validation for required env vars

- Create app/models.py:

  - DocumentUpload (file metadata, type: resume/jd)

  - QueryRequest (user question, optional JD filter)

  - QueryResponse (answer, sources, confidence)

  - ChunkMetadata (doc_id, doc_type, page, char_range)

Focus: Type safety, configuration as code, clear contracts

#### Step 3: Document Ingestion Pipeline

Goal: Parse uploaded documents, extract clean text

Tasks:

- Create app/ingestion/parsers.py:

  - parse_pdf(): Use pypdf or pdfplumber, extract text + metadata

  - parse_docx(): Use python-docx, preserve structure

  - Unified parse_document() dispatcher

  - Handle errors gracefully (corrupt files, unsupported formats)

- Create app/ingestion/chunker.py:

  - Implement semantic chunking strategy (e.g., RecursiveCharacterTextSplitter)

  - Decision Point: Chunk size (512-1024 tokens), overlap (50-100 tokens)

  - Preserve document metadata in each chunk

  - Special handling for structured content (resume sections, JD requirements)

- Create app/ingestion/pipeline.py:

  - ingest_document(): parse → chunk → return chunks with metadata

  - Add logging at each stage

Focus Areas:

- Chunking Strategy: Balance between context preservation and retrieval precision

  - Consider section-aware chunking (e.g., keep "Skills" section together)

  - Preserve job description structure (requirements, responsibilities)

- Metadata Enrichment: Tag chunks with doc_type, section, importance

Testing: Create test fixtures (sample resume PDF, sample JD), write unit tests

#### Step 4: Vector Storage & Embeddings

Goal: Generate embeddings and store in vector database

Tasks:

- Create app/retrieval/embeddings.py:

  - Wrapper for embedding model (OpenAI or sentence-transformers)

  - Batch embedding generation

  - Caching strategy (optional)

- Create app/retrieval/vector_store.py:

  - ChromaDB client initialization

  - add_documents(): embed chunks + store with metadata

  - search(): vector similarity search + metadata filtering

  - Collection management (separate collections per session/user?)

- Integration: Connect ingestion pipeline to vector store

Focus Areas:

- Embedding Model Choice:

  - text-embedding-3-small: Cost-effective, OpenAI ecosystem

  - all-MiniLM-L6-v2: Free, local, decent quality

  - Document trade-offs in DECISIONS.md

- Metadata Filtering: Enable queries like "search only in resume" or "compare to JD #2"

Testing: Test embedding generation, vector search recall

### Phase 2: RAG Pipeline (Steps 5-7)

#### Step 5: Retrieval Logic

Goal: Implement smart retrieval with context management

Tasks:

- Create app/retrieval/retriever.py:

  - retrieve_for_query():

    - Embed user query

    - Perform vector search (top-k=5-10)

    - Apply metadata filters (doc_type, specific JD)

    - Implement MMR (Maximal Marginal Relevance) for diversity

  - Hybrid retrieval (optional): Combine vector search + keyword (BM25)

  - Context window management: Fit retrieved chunks within LLM limits

Focus Areas:

- Retrieval Strategy:

  - Top-k selection (start with 5-7)

  - Reranking (optional, use LLM or cross-encoder)

  - Handling multi-document queries (resume + specific JD vs all JDs)

- Context Management:

  - Prioritize most relevant chunks

  - Include document metadata for grounding

Testing: Test retrieval quality with sample queries

#### Step 6: Prompt Engineering & LLM Integration

Goal: Build effective prompts and RAG chain

Tasks:

- Create app/rag/prompts.py:

  - Define prompt templates using LangChain PromptTemplate:

    - System prompt: Role as career advisor, focus on factual analysis

    - Context injection template: Format retrieved chunks with source info

    - Few-shot examples for skill gap analysis, alignment questions

  - Multiple prompt variants for different question types (skill gaps, experience alignment, interview prep)

- Create app/rag/chain.py:

  - Build LangChain RAG chain:

    - Retriever → Context formatter → LLM → Response parser

  - Use Claude Sonnet 4 with temperature=0.3 for consistency

  - Implement streaming (optional, for UX)

  - Extract source citations from response

Focus Areas:

- Prompt Design:

  - Clear instructions: "Compare resume skills to JD requirements"

  - Output structure: "List missing skills in bullet points, cite sources"

  - Grounding: "Only use information from provided documents"

- Context Engineering:

  - Format: "Resume Section: [text]\nJob Description: [text]"

  - Include metadata for transparency

- Quality Controls:

  - Instruct model to say "I don't have enough information" if context is insufficient

  - Prevent hallucination: "Do not infer skills not mentioned"

Testing: Test prompt variations, measure answer quality manually

#### Step 7: Guardrails & Validation

Goal: Add input/output safety checks

Tasks:

- Create app/rag/guardrails.py:

  - Input validation:

    - Query length limits (< 500 chars)

    - Profanity/injection detection (basic regex or simple classifier)

    - Rate limiting logic (optional)

  - Output validation:

    - Check for harmful content (unlikely in this domain, but good practice)

    - Validate citation format

    - Fallback responses for errors

  - Pydantic validators for all user inputs

Focus: Safety, reliability, graceful degradation

### Phase 3: API & UI (Steps 8-9)

#### Step 8: FastAPI Endpoints

Goal: Expose functionality via REST API

Tasks:

- Create app/api/dependencies.py:

  - Dependency injection for vector store, LLM client, config

- Create app/api/routes.py:

  - POST /upload - Upload resume or JD, trigger ingestion, return doc_id

  - POST /query - Accept question + optional filters, return answer + sources

  - GET /documents - List uploaded documents

  - DELETE /documents/{doc_id} - Remove document

  - GET /health - Health check

- Create app/main.py:

  - FastAPI app initialization

  - CORS middleware (for frontend)

  - Exception handlers

  - Startup event: Initialize vector store

  - Shutdown event: Cleanup

Focus: Clean API design, async handlers, proper error responses (422, 500)

Testing: Write integration tests with TestClient

#### Step 9: Simple UI

Goal: Build minimal but functional interface

Tasks:

- Create ui/streamlit_app.py:

  - File upload widgets for resume + JDs

  - Display uploaded documents

  - Chat interface for questions

  - Show answers with source citations

  - Simple styling

- Alternative: Basic HTML/JS frontend calling FastAPI backend

Focus: Usability over aesthetics, demonstrate functionality

### Phase 4: Observability & Production Readiness (Steps 10-12)

#### Step 10: Logging & Observability

Goal: Add comprehensive logging and metrics

Tasks:

- Create app/utils/logging.py:

  - Configure loguru with structured logs (JSON format)

  - Log levels: INFO for requests, DEBUG for retrieval, ERROR for failures

  - Request ID tracking across components

- Create app/utils/metrics.py:

  - Track key metrics:

    - Document ingestion time

    - Retrieval latency

    - LLM call latency

    - Query success rate

  - Optional: Export to Prometheus format or simple CSV

- Integrate LangSmith (optional):

  - Trace LangChain calls

  - Log prompts, completions, retrieval results

Focus Areas:

- Observability Strategy:

  - Log all LLM calls with input/output

  - Track retrieval quality (chunks returned, relevance scores)

  - Monitor token usage and costs

  - Alert on errors or degraded performance

Testing: Verify logs are generated, metrics are collected

#### Step 11: Testing Suite

Goal: Comprehensive test coverage

Tasks:

- Create test fixtures in tests/fixtures/:

  - Sample resume (PDF)

  - Sample job descriptions (2-3, covering different roles)

- Write unit tests:

  - test_ingestion.py: Test parsers, chunkers with fixtures

  - test_retrieval.py: Test embedding, vector search, retrieval logic

  - test_rag.py: Test prompt formatting, chain execution (mock LLM)

  - test_api.py: Integration tests for all endpoints

- Write E2E test:

  - Upload documents → ask question → validate response structure

Focus: Edge cases, error handling, regression prevention

#### Step 12: Containerization

Goal: Dockerize for consistent deployment

Tasks:

- Create Dockerfile:

  - Multi-stage build (builder + runtime)

  - Python 3.11 slim base image

  - Copy dependencies, install

  - Copy app code

  - Expose port 8000

  - CMD to run FastAPI with uvicorn

- Create docker-compose.yml:

  - Service for FastAPI backend

  - Volume mounts for data persistence

  - Environment variables from .env

  - Optional: Separate ChromaDB service

- Create .dockerignore:

  - Exclude data/, .env, pycache, .git

Testing: Build and run container, verify all functionality works

### Phase 5: Documentation (Step 13)

#### Step 13: Comprehensive Documentation

Goal: Document everything for reviewers

Tasks:

##### Create README.md with sections:

- Project Overview

  - Brief description of Career Intelligence Assistant

  - Problem solved, key features

  - Tech stack summary

- Quick Start

- # Clone repo

- # Set up .env (copy from .env.example)

- # Install dependencies (pip install -r requirements.txt)

- # Run: uvicorn app.main:app --reload

- # Or: docker-compose up

- # Open UI: streamlit run ui/streamlit_app.py

- Architecture Overview

  - High-level diagram (draw.io or ASCII art):

  - User → UI → FastAPI → [Ingestion Pipeline] → Vector DB                   ↓               [RAG Chain] → LLM → Response                   ↑               [Retrieval]

  - Component descriptions (Ingestion, Retrieval, RAG, API)

- RAG/LLM Approach & Decisions

  - LLM Selection: "Chose Claude Sonnet 4 for strong reasoning, long context (200k), cost-efficiency"

  - Embedding Model: "Used text-embedding-3-small for balance of quality and cost; considered sentence-transformers for local deployment"

  - Vector Database: "ChromaDB for local-first development, easy to migrate to Pinecone/Weaviate for scale"

  - Orchestration: "LangChain for RAG chain abstraction, prompt templates, observability hooks"

  - Chunking Strategy: "Semantic chunking with 512 token chunks, 50 token overlap; preserves context while enabling precise retrieval"

  - Retrieval Approach: "Top-5 vector search with MMR for diversity; metadata filtering for document-specific queries"

  - Prompt Engineering: "System prompt emphasizes factual grounding, structured output; few-shot examples for skill gap analysis"

  - Context Management: "Limit context to ~4000 tokens to balance relevance and cost; prioritize most similar chunks"

  - Guardrails: "Input validation (length, content); output validation (citation format); fallback for low-confidence answers"

  - Observability: "Structured logging with loguru; LangSmith integration for trace analysis; metrics on latency, token usage"

- Key Technical Decisions

  - Why FastAPI over Flask: "Async, type-safe, auto-docs"

  - Why ChromaDB: "Local-first, low ops overhead, good for MVP"

  - Chunking trade-offs: "Smaller chunks = precise retrieval but fragmented context; chose 512 tokens as sweet spot"

  - Retrieval strategy: "Vector-only for MVP; hybrid (vector + BM25) is future improvement"

- Engineering Standards

  - Code structure: "Modular, separation of concerns (ingestion/retrieval/RAG)"

  - Type safety: "Pydantic models for all data contracts"

  - Error handling: "Graceful degradation, structured error responses"

  - Testing: "Unit tests for components, integration tests for API, E2E test for user flow"

  - Standards skipped: "Full CI/CD pipeline (would add GitHub Actions in production)"

- AI Tooling Usage

  - "Used Claude Code for rapid scaffolding, boilerplate generation"

  - "Used GitHub Copilot for test case generation, documentation"

  - "Maintained quality through: code review, type checking (mypy), linting (ruff)"

  - "Do's: Use AI for repetitive code, tests, docs; Don'ts: Blindly accept generated logic, skip manual review"

  - "Ensured maintainability: Clear naming, comments on complex logic, ADR for decisions"

- Productionization for AWS/GCP/Azure

  - Compute:

    - AWS: ECS Fargate or Lambda (for API), EC2 for ChromaDB

    - GCP: Cloud Run, GKE

    - Azure: Container Instances, AKS

  - Vector DB:

    - Migrate to managed: Pinecone, Weaviate Cloud, or pgvector on RDS/Cloud SQL

  - Storage: S3/GCS/Blob Storage for uploaded documents

  - Secrets: AWS Secrets Manager, GCP Secret Manager, Azure Key Vault

  - Scaling:

    - Horizontal scaling for API (load balancer)

    - Async processing for ingestion (SQS/Pub-Sub + workers)

    - Caching layer (Redis) for embeddings

  - Monitoring: CloudWatch/Stackdriver/Azure Monitor + custom metrics

  - CI/CD: GitHub Actions → Docker build → ECR/GCR/ACR → Deploy

  - Cost optimization: Use smaller LLM (Haiku) for simple queries, cache embeddings

- Future Improvements

  - "Hybrid retrieval (vector + BM25) for better recall"

  - "Reranking with cross-encoder for precision"

  - "Multi-query retrieval for complex questions"

  - "Fine-tune embedding model on career-specific corpus"

  - "Add conversation history for multi-turn dialogue"

  - "Structured output parsing for skills/requirements extraction"

  - "A/B testing framework for prompt variants"

  - "User feedback loop to improve retrieval and prompts"

  - "Advanced UI with highlighting, side-by-side comparison"

  - "Integration with LinkedIn API for profile enrichment"

##### Create DECISIONS.md (Architecture Decision Records):

- Document major decisions with format:

- ## ADR-001: LLM Selection**Context**: Need LLM for career analysis**Decision**: Use Claude Sonnet 4**Rationale**: Superior reasoning, long context, cost-effective**Alternatives**: GPT-4 (more expensive), Llama 3 (requires hosting)**Consequences**: Vendor lock-in, API dependency

##### Create docs/architecture.md:

- Detailed architecture diagram

- Data flow diagrams

- Component interactions

##### Create docs/api_guide.md:

- API endpoint documentation (auto-generated from FastAPI also good)

- Example requests/responses

- Error codes

## Key Evaluation Criteria Alignment

### Chunking

- Where: app/ingestion/chunker.py

- Focus: Semantic chunking, preserve document structure, optimal chunk size

- Document: Trade-offs in README, experiments in notebooks

### Embedding Model Selection

- Where: app/retrieval/embeddings.py, config

- Focus: Quality vs cost vs latency, domain relevance

- Document: Comparison table in README

### Retrieval Approach

- Where: app/retrieval/retriever.py

- Focus: Vector search, metadata filtering, diversity (MMR), potential hybrid

- Document: Strategy explanation in README, metrics in observability

### Prompt Engineering

- Where: app/rag/prompts.py

- Focus: Clear instructions, grounding, output structure, few-shot examples

- Document: Prompt templates in code, design rationale in DECISIONS.md

### Context Management

- Where: app/rag/chain.py, retriever

- Focus: Token limits, chunk prioritization, context formatting

- Document: Strategy in README, token usage in metrics

### Guardrails

- Where: app/rag/guardrails.py

- Focus: Input validation, output safety, error handling

- Document: Guardrail policies in README

### Quality Controls

- Where: Throughout, especially tests/

- Focus: Testing, validation, monitoring answer quality

- Document: Testing approach in README, test results

### Observability

- Where: app/utils/logging.py, app/utils/metrics.py

- Focus: Structured logging, metrics, tracing, debugging

- Document: Observability strategy in README, setup instructions

## Development Workflow with AI Tools

### Recommended Approach

- Use Cursor/Claude Code for:

  - Initial file/folder creation

  - Boilerplate code (FastAPI routes, Pydantic models)

  - Test case scaffolding

  - Documentation templates

- Manual Review & Refinement:

  - Review all AI-generated code for correctness

  - Refactor for clarity and maintainability

  - Add domain-specific logic manually

  - Write complex business logic yourself

- Prompting Strategy:

  - Be specific: "Create a FastAPI endpoint for document upload that validates file type and size"

  - Iterate: "Now add error handling for corrupted PDFs"

  - Request explanations: "Explain why you chose this chunking approach"

- Quality Assurance:

  - Run type checker (mypy) on AI-generated code

  - Use linter (ruff) for style consistency

  - Write tests for all AI-generated components

  - Code review mindset: Would I accept this in a PR?

## Timeline Estimate

- Steps 1-2 (Setup): 1-2 hours

- Steps 3-4 (Ingestion + Vector): 3-4 hours

- Steps 5-7 (RAG Pipeline): 4-5 hours

- Steps 8-9 (API + UI): 2-3 hours

- Steps 10-12 (Observability + Testing + Docker): 3-4 hours

- Step 13 (Documentation): 2-3 hours

Total: 15-21 hours (comfortable completion before Feb 12 deadline)

## Final Checklist Before Submission

- [ ] All code runs without errors

- [ ] Docker container builds and runs successfully

- [ ] Tests pass (run pytest)

- [ ] README is complete with all required sections

- [ ] DECISIONS.md documents key choices

- [ ] Code is clean, well-commented, type-hinted

- [ ] .env.example provided (no secrets in repo)

- [ ] Sample documents work end-to-end

- [ ] Observability logs visible

- [ ] GitHub repo is public and well-organized

This guide provides a complete roadmap. Feed each step to Cursor incrementally, review the output, iterate, and maintain your engineering standards throughout. Good luck!